**Group 3 Minutes**

**7/02/2018**

**10:30**

**Attendees**

Elliot Chester

Lenneth Dayaon

Adam Speers

Matthew Fisher

* We met before our presentation to rehearse
* We made some quick changes to the presentation
* We had our presentation
* We talked about what we need for next weeks meetings

**Tasks for the current week:**

All:

* As a designer, mock up some screen layouts for our game | 2 hours
* As a designer, Create some prototype artwork for the game | 2 hours

Elliot:

* As a Programmer, create a prototype for the game than can then have multiple layouts applied to it | 6 hours

Lenneth:

* As a designer, make a list of recipes that could be added into our game | 2 hours

Adam:

* As a designer, research how many items the average person can remember based on how long they look at it | 2 hours

Matt:

* As a designer, create mockups of the menus in our game | 2 hours