**Group 3 Minutes**

**14/02/2018**

**11:30**

**Attendees**

Elliot Chester

Lenneth Dayaon

Adam Speers

Matthew Fisher

* We spoke about the feedback we received from Eddie and Dave regarding our presentation and game idea
* We decided to change the theme of our game from the food truck theme to a theme that will connect more with our audience.
* We discussed the work we had done since our last meeting

**Tasks for the current week:**

All but Elliot:

* As a designer, mock up some screen layouts for the home screen, level select and in game screens | 3 hours

Elliot:

* As a Programmer, continue work on the prototype| 6 hours

Lenneth:

* As a designer, make a list of recipes that could be added into our game based on our theme | 3 hours

Adam:

* As a designer, create mockups for the mixing stage of the game. | 3 hours

Matt:

* As a designer, create prototype art for the game | 3 hours