**Group 3 Minutes**

**28/02/2018**

**10:00**

**Attendees**

Elliot Chester

Adam Speers

Matthew Fisher

* We met to show the work we had done during the week.
* Everybody completed their tasks and all work had been verified on Jira.
* Lenneth did not attend because her train was canceled because of the weather. However, she emailed and we were all aware of what was happening.
* We looked at the progress of the prototype and made suggestions of what needs to be added for playtesting

**Tasks for the current week:**

Elliot:

* As a Programmer, continue work on the prototype| 5 hours
* As a Programmer, build the prototype for android| 1 hours

Lenneth:

* As a designer, create final artwork for the food for our game | 3 hours
* As a designer, mock up the character closeness screen | 3 hours

Adam:

* As a designer, find some recipes for our final game | 3 hours
* As a designer, create a main menu for our game | 3 hours

Matt:

* As a designer, mock up an ingredients review screen | 3 hours
* As a designer, create some icon designs for our game | 3 hours